Group 2

Oztech

project 2: Sprint 5

|  |  |  |  |
| --- | --- | --- | --- |
| Requirement | Conditions of satisfaction | Priority | Status |
| **US1** As a user, I am able to view the Products. | - Order form should be available in database.  - There should be a link to the order page. | High | Completed |
| **US2** As a user, I can become a member. | User table should exist in the database  Form should be displayed to input registration information. | High | Completed |
| **US3** As a user, I can login to restaurant website and can select and order food. | - User must be registered  Correct user name and password must be entered. | High | Completed |
| **US5** As a user, I can book tables in advance. | User must be logged in  Booking form must be displayed  Capacity must be checked | Low | Completed |
| **US6** As a user, I would be able to review my order and see order history | User must logged in  User must be able to access the review order/change page. | Medium | Completed |
| **US7** As a user, I can see the special items on menu. | Special items database must be displayed | Low | Completed |
| **US8** As a user, I would be able to see the catering page to book for any function/event. | Link to the catalogue catering menu prices and availability options can be selected. | Medium | Completed |
| **US9** As a user, I would be easily able to give them feedback about their products and staff on restaurant Facebook page. | The feedback form/RFC should be there to give feedback to the restaurant if customer wants. | Low | Completed |
| **US10** As a user, I can contact the business | Contact info must be displayed. | Low | Completed |
| **US11** As a user, I can place an order. | Menu will be displayed to user and they select the items those item add to the cart. | High | Completed |
| **AD1** As an admin, I would be able to login or logout into admin page. | User must have logged in as admin for access  User must have access to order page. | High | Completed |
| **AD2** As an admin/manager, I would be able to review and confirm the orders of the customers. | User must login as admin.  Admin should have access to the restaurant’s Order Page for view/modification. | High | Completed |
| **AD3** As an admin/manager, I will be able to view and confirm the bookings of the tables. | User must login as admin.  Admin should have access to the restaurant’s booking Page for view/modification. | High | Completed |
| **AD4** As an admin, I would be able to generate the daily sales report. | User must login as admin.  Admin should have access to the restaurant’s sale’s report for view/modification. | Medium | Completed |
| **AD5** As an admin, I would be able to generate sales report between any specific dates. | User must login as admin.  Admin should have access to the restaurant’s sale’s report Page for view/modification. | Medium | Completed |
| **AD6** As an admin, I would be able to generate the monthly sales report. | User must login as admin.  Admin must have access to the restaurant’s sale’s report Page for view/modification. | Medium | Completed |
| **AD7** As an admin, I will be able to update my food menu as per restaurant products. | User must login as admin/manager.  Admin/Manager should have access to the restaurant’s inventory Page for view/modification.  The created database would help the admin to update the products. | Medium | Completed |
| **AD8** As an admin, I will be able to update my drink menu as per restaurant products. | User must login as admin.  Admin should have access to the restaurant’s booking Page for view/modification.  Admin should have access to catering table. | Medium | Completed |
| **AD9** As an admin, I would be able to post specials for the customers. | User must login as admin.  Admin should have access to the restaurant’s booking Page for view/modification.  Admin must have access to discount table. | Medium | Pending |
| **AD10** As an Admin/manager, I want to review the catering orders and confirmation of the orders | User must login as admin/manager.  Admin should have access to the restaurant’s booking Page for view/modification.  Admin should have access to catering table. | Medium | Completed |
| **AD11** As an admin, I would be able to upload my restaurant’s product photos and description. | User must login as admin.  Admin should have access to the restaurant’s catalogue Page for view/modification.  Admin should have access to product table. | Low | Pending |

## Theme 1

Working as a team, we will create admin functionality to view update food menu. The admin can see updated food menu at any time.

## Theme 2

As a team, we will create the Admin functionality to view update drink menu. The admin can see updated drinks menu at any moment.

## Theme 3

As a team, we will create admin functionality to view special post for the customers. In this function admin can see all updated specials at any time.

## Theme 4

As a team working, we will create admin functionality to upload restaurant product, photos and description. The admin can see upload, delete and change these things at any time.

## Sprint Backlog

|  |  |  |
| --- | --- | --- |
| Requirement | Conditions of satisfaction | Tasks |
| **AD7** As an admin, I can update my food menu. | - Admin must be logged in to the admin site.  - Admin can change items from food menu at any time.  - Admin should must know about current price of changing items. | T1 View Orders page is created using HTML, PHP and CSS. - Days 4  by Anmol and Paras.  T2 Dates are entered by admin based on which PHP and MySQL queries are run - Days 2  by Anmol and Paras.  T3 Tested by Diljot taking 1 day. |
| **AD8** As an admin, I can update my drink menu. | - Admin must be logged in to the admin site.  - Admin can change items from drink menu at any moment.  - Admin should must know about current price of changing items. | T4 Created new page for admin which will show ask for a date input. Anmol and Paras taking 1 day.  T5 Linked daily sales report page to database and generate report using PHP and mysqli. Anmol and Paras, taking 1 day.  T6 Tested the functionality by entering random data into the database.  Diljot, taking 1 day. |
| **AD9** As an admin, I would be able to post of special offers for the customers . | - Admin must be logged in to the admin site.  - Admin can post of special items at any time. | T7 Created new page for admin which will ask to input a time period. Anmol and Paras taking 1 day.  T8 Linked specific dates sales report page to database and generate report using PHP and mysqli. Anmol and Paras, taking 1 day.  T9 Tested the functionality by entering random data into the database.  Diljot, taking 1 day. |
| **AD11** As an admin, I would be able to upload my restaurants products, photos and description. | - Admin must be logged in to the admin site.  - Admin can upload restaurants products, photos and description at any time. | T10 Created new page for admin which will ask admin to select a month Anmol and Paras taking 1 day.  T11 Linked monthly sales report page to database and generate report using PHP and mysqli. Anmol and Paras, taking 1 day.  T12 Tested the functionality by entering random data into the database.  Diljot, taking 1 day. |

*2*

## 

## Client meeting

1. **Date and time**: 21/09/2018, 1:00 pm
2. **Venue**: Client restaurant.
3. **Minutes taken by**: Paras Joshi, Anmol K.Batish

Agenda item: **Demonstration feedback:**

During this meeting, we showed client the prototype of website and how it works with the four working functions such as update my food menu, update my drink menu, special post for the customers and upload my restaurant’s product, photos and description. Client feedback was good towards this function. However, client wanted to remove order form from the website because client wants to contact with customer through social website. Also we showed him Admin page where they can check updated food and drink menu. Client cherish about all functionalities we added in the website.

# Review meeting

**Date and time:** 24/09/2018 3:00pm

**Venue**: Cibo (Rundle mall)

**Minutes taken by:** Anmol.K batish (Project Manager)

**Item 1:** What went well?

* Client esteemed with the website.
* Client appreciated about Admin functions.
* Client happy with the overall website look so far.
* Communication and understanding between the team members.
* Everything is completed on time.

**Item 2:** What can we do?

* Beforehand, we are doing testing everything ensure all functionalities is working in the website.
* We are presenting demo of the website on 27/09/2018 in federation university Adelaide.
* After presenting website demo to the university then we deliver finalize website to our client on 5/10/18.

**Item 3:** What is not in our control?

* Everyone works very well which leads finish our project on time without any obstacle.